# aiBean MVP Development Master Plan v0.3

Authoritative technical development master plan for the monetized MVP

| Field | Value |
| --- | --- |
| Document type | Technical development master plan |
| Version | v0.3 |
| Date | September 30, 2026 |
| Status | Authoritative working build specification for the MVP |
| Primary domain | aiBean.io |
| Functional source | Approved aiBean MVP Product Scope plus latest locked amendments |
| Scope | Architecture direction, core objects, routes, data model direction, security, ranking, monetization, account/capability model, UI contracts, implementation order, QA, and launch readiness. |
| Explicitly excluded | Marketing, go-to-market, brand identity, fundraising, sales scripts, investor materials, long-term company operations, and non-MVP product expansion. |

Authority rule: this v0.3 supersedes v0.2 for MVP development planning. The latest approved Product Scope defines required product behavior; this document translates that behavior into the technical development plan. Discussions and Replies are out of MVP scope. Playbooks remain in MVP scope.

# Table of Contents

• 1. Purpose and Authority

• 2. Current State

• 3. Product Definition for Development

• 4. MVP Goal and Release Definition

• 5. Hard Boundaries

• 6. MVP Pillars

• 7. Locked MVP Scope

• 8. Out-of-Scope and Future Modules

• 9. Core Product Loops

• 10. Account Types and Capability Model

• 11. Core Product Objects

• 12. Relationship Model

• 13. AI Tools Functional Requirements

• 14. AI Skills Functional Requirements

• 15. Playbooks Functional Requirements

• 16. Creator, Stack, and Resource Funnel Requirements

• 17. Events Functional Requirements

• 18. Search, Discovery, and Taxonomy

• 19. User Engagement: Saves, Stacks, Follows, Notifications

• 20. Ratings and Reviews

• 21. Vendor, Trust, and Commercial Workflows

• 22. Verification and Freshness Model

• 23. Monetization, Payments, and Subscriptions

• 24. Ranking and Algorithm Development

• 25. Analytics, Attribution, and Reporting

• 26. Recommended Technical Stack

• 27. Authentication and Authorization

• 28. Security Baseline

• 29. Payment and Billing Security

• 30. File and Resource Upload Security

• 31. Redis, Caching, and Rate Limiting

• 32. Database Direction

• 33. Route and Page Inventory

• 34. UI Planning Contract

• 35. Admin Panel Contract

• 36. User, Creator, and Vendor Dashboard Contracts

• 37. Development Execution Order

• 38. MVP Timeline and Delivery Strategy

• 39. Build Priorities if Time Gets Tight

• 40. Initial Seed Data Requirements

• 41. Quality Gates Before MVP Launch

• 42. Repository Structure Recommendation

• 43. Implementation Notes by Module

• 44. What Developers Should Not Build Yet

• 45. Final MVP Definition

• 46. Technical References

• 47. Immediate Next Step

• Appendix A. v0.2 → v0.3 Change Log

• Appendix B. MVP Acceptance Matrix

# 1. Purpose and Authority

This document is the master development reference for building the aiBean MVP. It is intended to be detailed enough that a developer, technical lead, product assistant, or AI coding agent with no prior project context can understand what must be built, how the major systems relate, what must not be built yet, and the order in which the MVP should be executed.

It incorporates the product requirements locked after v0.2, including AI Skills, Playbooks, Events, Creator Resource Pages, monetized vendor workflows, Creator and Vendor subscriptions, ratings/reviews, scoped search, and the revised account/capability model. It also removes Discussions and Replies from the MVP everywhere they previously appeared.

## 1.1 Document hierarchy

• Product Scope: defines WHAT the product must do and the product rules users experience.

• This Development Master Plan: defines HOW the MVP should be structured, sequenced, and technically bounded.

• Detailed Technical Specifications: will later define exact schemas, API contracts, infrastructure configuration, provider-specific details, and implementation-level contracts.

If a conflict appears between this document and an approved newer Product Scope decision, the newer approved Product Scope decision controls functional behavior. The master plan must then be revised rather than allowing silent drift.

## 1.2 Related inputs

• Taxonomy package v1.1 and later approved taxonomy updates.

• Brand identity and design system, maintained separately.

• Product Scope and functional specifications.

• Database schema and migration documents, once created.

• Security baseline, ranking specification, billing workflows, and UI page contracts generated from this master plan.

# 2. Current State

At the time of this v0.3 plan, the product definition is substantially more mature than when v0.2 was written. The MVP scope is now monetized and includes multiple account experiences and creator/vendor workflows.

## 2.1 Inputs completed or substantially defined

• Core product concept and positioning.

• Brand identity and aiBean.io domain.

• Taxonomy package v1.1.

• MVP Product Scope and locked amendments.

• Primary MVP navigation.

• AI Tool discovery, ranking, comparison, verification, and Last Verified requirements.

• AI Skills and Playbooks as active MVP modules.

• Creator Profile, Stack, and Resource Page concept.

• Events as a standalone top-level module.

• Claim-a-Tool and paid vendor workflows.

• User, Creator, and Admin account model with Vendor capability.

• MVP monetization requirements.

• Discussions and Replies explicitly removed from MVP scope.

## 2.2 Build state assumed by this plan

• Application implementation is not considered complete until the requirements and quality gates in this plan are satisfied.

• Database schema must be aligned to this document before feature work expands.

• Admin, User, Creator, and Vendor-capability experiences must be treated as first-class MVP concerns rather than post-MVP add-ons.

• The technical plan must support future modules without implementing unused product surfaces prematurely.

# 3. Product Definition for Development

aiBean is an AI discovery, ranking, implementation, creator, and events platform. It is not only an AI Tool directory. The MVP must help a user move from AI confusion to a confident decision and then into practical application through AI Skills, Playbooks, Creator Stacks, and Creator Resource Pages.

Core product principle: Clarity over noise. aiBean should reduce the “bookmark graveyard” problem by helping users discover, evaluate, save, compare, understand, and apply AI products in context.

## 3.1 Core user journey

User has an AI need

→ chooses what they are searching: Tool, Skill, Playbook, Creator, or Event

→ searches or browses by category, business vertical, use case, pricing, verification, ranking, and freshness

→ evaluates Tool detail, ratings/reviews, related Skills/Playbooks, and Creator usage

→ saves, compares, follows, or adds Tools to a Stack

→ chooses and applies a Tool or workflow

→ returns through follows, notifications, saved items, Creator content, or Events

## 3.2 Creator acquisition journey

Creator is approved

→ creates AI Skill, Playbook, Stack, Resource Page, or Event

→ publishes social content

→ third-party comment/DM automation sends an aiBean Resource Page URL

→ audience lands inside aiBean

→ audience consumes the exact resource and explores related Tools/Skills/Playbooks/Events

→ aiBean tracks on-platform engagement and approved outbound/affiliate clicks

→ Creator sees campaign/resource analytics

## 3.3 Vendor journey

Vendor discovers or submits a Tool

→ authenticates

→ pays applicable submission or claim fee

→ provides affiliation proof

→ Admin approves or rejects

→ Vendor capability is granted for an approved Tool

→ Vendor accesses analytics and controlled management workflows

→ edits, verification, subscriptions, sponsorship, and promotion remain governed by separate paid/admin-reviewed workflows

# 4. MVP Goal and Release Definition

The MVP must be a real, monetized, database-backed application capable of supporting public discovery, authenticated engagement, Creator acquisition, Vendor participation, payments, verification, Events, and Admin operations.

## 4.1 Private alpha vs complete MVP

The historical 2–3 week target is retained as an aggressive target for a private alpha/vertical slice, not as a safe estimate for the complete monetized MVP now defined. The full MVP scope is materially larger than v0.2 because it now includes payments, subscriptions, AI Skills, Creator Resource Pages, Events, ratings/reviews, uploads, and expanded vendor workflows.

| Release milestone | Definition |
| --- | --- |
| Private alpha (target 2–3 weeks) | Core authentication, admin Tool CRUD, taxonomy, public Tool pages, save/compare, ranking foundation, and at least one end-to-end paid vendor workflow demonstrated. |
| Complete MVP (planning target 4–6 weeks for a small team) | All locked MVP modules, payments/subscriptions, Creator and Vendor workflows, AI Skills, Playbooks, Events, analytics, admin moderation, seed data, security gates, and launch QA completed. |

## 4.2 MVP must prove

• Users can precisely discover AI Tools and related implementation content.

• Save → Compare → Decide remains a core decision loop.

• Creators can drive external social traffic into structured aiBean Resource Pages.

• Vendors can pay to submit/claim/edit/verify without buying organic ranking.

• Events can be discovered on aiBean and registered for externally.

• Admin can operate the entire MVP without direct database manipulation.

• Security, billing, auditability, and rate limiting are present from day one.

# 5. Hard Boundaries

This document is limited to technical development and product implementation. It may contain only business context required to implement the MVP correctly.

• Excluded: Marketing strategy

• Excluded: Go-to-market campaigns

• Excluded: Social media content calendars

• Excluded: Brand identity decisions

• Excluded: Fundraising/investor materials

• Excluded: Sales scripts

• Excluded: Press outreach

• Excluded: Long-term company operations

• Excluded: Non-MVP product expansion unless needed for forward-compatible data design

# 6. MVP Pillars

| Pillar | Technical/product responsibility |
| --- | --- |
| 1. AI Tool Discovery & Decision Engine | Tool directory, taxonomy, precise search, filters, rankings, verification/freshness, ratings/reviews, save, compare, alternatives, personal stacks. |
| 2. AI Skills & Playbooks | Structured task-level Skills and larger workflow-level Playbooks, linked to Tools, taxonomy, creators, resources, and each other where relevant. |
| 3. Creator & Resource Acquisition Layer | Creator approval/profile, Stacks, Skills, Playbooks, Resource Pages, files, campaign attribution, outbound/affiliate tracking, Creator analytics. |
| 4. Events | Standalone public Events discovery, organizer submission, Admin approval, external registration, archive lifecycle, and event attribution. |
| 5. Vendor / Trust / Commercial Layer | Paid Tool submission, Claim a Tool, paid edit, paid verification, vendor access, analytics, subscriptions, featured/sponsored placements, aiBean Verified. |
| 6. Accounts, Engagement & Monetization | User/Creator/Admin accounts, Vendor capability, authentication, saves, follows, notifications, billing, subscriptions, pricing gate, permissions, audit trails. |

# 7. Locked MVP Scope

## 7.1 Must include

• Admin panel

• AI Tool directory and Tool detail pages

• Categories, subcategories, use cases, verticals, and sub-verticals

• Scoped search and filters

• Business vertical discovery (“AI for Your Business”)

• Visible contextual rankings

• Ratings and written reviews

• Saved Tools and other saved content

• Personal AI Stacks

• Compare tray and 2–4 Tool comparison

• Similar/alternative Tools

• Verification statuses, aiBean Verified, and Last Verified

• AI Skills directory, detail, creation, moderation, and files/resources

• Playbooks directory, detail, creation, moderation, steps, Tools/Skills/resources

• Creator applications and approval

• Creator public profiles

• Creator Stacks

• Creator Resource Pages

• Creator campaign attribution and analytics

• Events directory/detail/submission/admin approval

• External Event registration links

• User Account

• Creator Account

• Admin Account

• Vendor capability attached to User or Creator

• Paid Tool submission

• Paid Claim a Tool

• Paid Tool edit request

• Paid verification

• Vendor analytics

• Creator analytics

• Vendor subscription

• Creator subscription

• Featured placement

• Sponsored placement with strict labeling

• aiBean-managed affiliate links and outbound click tracking

• Follows and notifications

• Login-gated Pricing

• Google, Apple, and Email authentication

• Internal analytics events

• Redis/cache/rate limiting layer

• Security baseline, audit logs, backups, and launch QA

## 7.2 Locked top navigation

AI Tools | AI Skills | Events | Creators | Submit | For Vendors | Login

Pricing is intentionally not in the public navigation for anonymous visitors. Full Pricing requires authentication.

## 7.3 Public visibility vs authenticated actions

| Public without login | Requires login |
| --- | --- |
| Tool pages, Skill pages, Playbooks, Creator profiles, Creator Resource Pages, Events, industry/category/use-case pages | Save, follow, rate, review, create personal Stack, compare persistence, submit/claim/pay, Creator functions, account dashboards, full Pricing |

# 8. Out-of-Scope and Future Modules

These features are deliberately excluded from the MVP even if the architecture should not block them later.

| Future / excluded | MVP treatment |
| --- | --- |
| Discussions | Not built. No public discussion pages, discussion search, discussion notifications, discussion tables, or discussion ranking signals. |
| Replies / threaded comments | Not built. |
| AI News | Future release. |
| AI Courses | Future release. |
| AI Social Videos | Future release. |
| Native mobile applications | Responsive web only. |
| Direct messaging | Not built. |
| Full Creator payout system | Not built; affiliate/outbound attribution is built. |
| Built-in video hosting | Not built; external video links/embeds only where permitted. |
| Advanced Vendor CRM | Not built. |
| Job board | Not built. |
| Native automation builder | Not built. |
| Machine-learning recommendation engine | Not built; transparent deterministic ranking foundation only. |
| Kubernetes | Not required for MVP; Dockerized development only. |

# 9. Core Product Loops

## 9.1 Discovery loop

Scoped search/browse → Tool or implementation content → filter by context/trust → save/compare/follow → decide → return via saved/followed content or notifications

## 9.2 Creator loop

Creator approval → Skill/Playbook/Stack/Resource Page → social distribution → aiBean landing session → Tool/content engagement → tracked outbound/affiliate action → analytics → more creator publishing

## 9.3 Vendor loop

Submit or find Tool → pay → review → claim/access approval → analytics → paid edit / verification / promotion / subscription → continued data freshness

## 9.4 Event loop

Discover/filter Event → Event detail → tracked external registration CTA → Event lifecycle completes → archived historical page remains

## 9.5 Trust loop

Structured listing → vendor confirmation → human verification → Last Verified freshness → reviews/ratings → transparent ranking explanation → user trust

# 10. Account Types and Capability Model

The MVP has three principal account types. Vendor is a capability, not a fourth standalone account type.

| Account / capability | MVP responsibilities |
| --- | --- |
| Guest | Browse public content; use limited anonymous compare state; authenticate for persistent or interactive actions. |
| User | Save/follow/rate/review, create personal Stacks, persist compare sessions, manage account, initiate eligible commercial/vendor actions. |
| Creator | Approved User with Creator profile, Skills, Playbooks, Stacks, Resource Pages, Events, uploads, Creator analytics, and Creator subscription. |
| Admin | Full operational control over content, verification, claims, payments configuration, subscriptions, moderation, taxonomy, placements, and audit actions. |
| Vendor capability | Can be attached to a User or Creator after approval; grants controlled access to claimed Tools, vendor analytics, paid edit/verification/promotion/subscription workflows. |

## 10.1 Multiple capabilities

A single person may simultaneously be a normal User, approved Creator, and Vendor representative. Authorization must be capability-based and server-enforced rather than assuming mutually exclusive roles.

## 10.2 Creator approval

• Registered User applies or is invited for Creator capability.

• Admin approves or rejects the Creator application.

• Creator publishing remains subject to moderation where specified.

## 10.3 Vendor ownership rule

• Only one verified Tool owner is permitted per Tool during the MVP.

• Additional employee/manager roles are deferred unless required operationally, but the schema should not prevent later multi-user organization access.

# 11. Core Product Objects

| Object | Definition |
| --- | --- |
| Tool | AI product/app/SaaS/agent/API/extension or related AI software listing. |
| Category / Subcategory | Horizontal functional taxonomy. |
| Use Case | Job-to-be-done or concrete user outcome. |
| Vertical / Sub-vertical | Industry or business specialization; public label may use “Industry”. |
| AI Skill | Reusable, focused capability that helps accomplish a specific AI task; may use Tools, prompts, templates, files, examples, and instructions. |
| Playbook | Larger structured workflow that sequences Tools, Skills, steps, and resources toward a business or operational outcome. |
| Creator Profile | Public internal identity hub for an approved Creator. |
| Stack | Curated set of Tools used for a purpose; can be personal, Creator, editorial, use-case, or vertical-specific. |
| Creator Resource Page | Campaign-specific aiBean landing page for a precise resource or social automation flow. |
| Resource Asset | File, template, prompt pack, download, or approved external resource associated with a Skill, Playbook, Creator, Stack, Tool, or Resource Page. |
| Event | Public in-person/virtual/hybrid conference, summit, workshop, webinar, meetup, training, or session. |
| Tool Rating | Authenticated numerical rating for a Tool. |
| Tool Review | Authenticated written review associated with a Tool; separately moderated from vendor content. |
| Saved Item | Persistent bookmark for eligible content. |
| Compare Session | Temporary or persistent set of 2–4 Tools for structured comparison. |
| Claim Request | Paid request to establish verified Tool ownership/representation. |
| Tool Submission | Paid proposal to add a new Tool listing. |
| Tool Edit Request | Paid vendor request to change a public listing; admin approval required. |
| Verification Request | Paid request for formal verification; can be priced at zero during promotions. |
| Subscription | Creator or Vendor recurring plan entitlement. |
| Featured / Sponsored Placement | Paid, explicitly labeled promotional inventory separate from organic ranking. |
| Tracked Link / Affiliate Link | Validated redirect/CTA used for approved affiliate attribution, course links, event registration, or campaign tracking. |
| Analytics Event | Internal behavioral record; must never share the same table name as public Events. |
| Audit Log | Immutable operational record of sensitive admin/vendor changes. |

## 11.1 AI Skill vs Playbook

| Type | Question answered | Typical scope |
| --- | --- | --- |
| AI Skill | “How do I perform this AI task?” | Focused reusable capability, often using one or a few Tools, prompts, templates, examples, or files. |
| Playbook | “How do I implement this complete workflow?” | Broader sequence of steps that can combine multiple Tools, Skills, resources, and business context. |

# 12. Relationship Model

• Tool belongs to many Categories, Subcategories, Use Cases, Verticals, and Sub-verticals.

• Tool has many Features, Integrations, Platforms, Pricing records, Ratings, Reviews, Verification Logs, and ranking factors.

• Tool appears in many Creator/User Stacks, AI Skills, Playbooks, and Events.

• AI Skill belongs to an author/Creator and may reference many Tools, Categories, Use Cases, Verticals, and Resource Assets.

• Playbook belongs to an author/Creator or aiBean editorial and may reference many Tools, AI Skills, Resources, Use Cases, Verticals, and Categories.

• Creator has many Stacks, Skills, Playbooks, Resource Pages, Resources, Events, campaign links, and analytics rollups.

• Creator Resource Page may feature a Skill, Playbook, Stack, Tool set, Event, download, and one or more approved external CTAs.

• Event may relate to Tools, Skills, Playbooks, Verticals, Use Cases, Creator, Vendor, and Organizer.

• User can save eligible entities, create personal Stacks, rate/review Tools, follow entities, and maintain Compare Sessions.

• Organization can own/represent one or more Tools and have one verified owner per Tool in MVP.

• Tool Submission, Claim Request, Edit Request, and Verification Request each belong to a requester, Tool/organization context, payment/order state, and admin review state.

• Featured/Sponsored placements reference an approved entity and a defined placement context but never mutate organic ranking score.

• Tracked links point to a validated internal entity or approved external destination and generate outbound click events.

• Analytics Events are internal instrumentation records and are distinct from public Events.

# 13. AI Tools Functional Requirements

## 13.1 Tool listing fields

• id / slug

• name / logo

• short and long description

• official website URL

• company/organization

• pricing model and starting price where known

• free plan / trial availability

• best_for / not_best_for

• pros / cons / limitations

• primary category plus additional categories

• primary vertical plus additional verticals

• use cases and contextual vertical-fit classification

• features / integrations / platforms

• status / claimed state

• verification status / aiBean Verified / Last Verified / Last Checked

• data quality / editorial / popularity / ranking factors

• timestamps and audit metadata

## 13.2 Tool detail page

• Save

• Add to personal Stack

• Add to Compare

• Rate Tool

• Write Review

• Official website CTA

• Claim this Tool CTA

• Verification/Last Verified presentation

• Pricing

• Features/integrations/platforms

• Categories/use cases/industries

• Visible contextual ranking(s)

• Similar/alternative Tools

• Related AI Skills

• Related Playbooks

• Creator Stacks using the Tool

• Related Events where relevant

• Vendor-claimed indicator that is visually distinct from aiBean Verified

## 13.3 Tool submission

• Only approved Vendor-capability users, approved Creators, and Admins can submit Tools.

• Submission is paid and enters admin review after payment state is confirmed.

• Payment does not guarantee publication.

## 13.4 Compare

• 2–4 Tools per comparison.

• Side-by-side structured matrix with explicit “Unknown / not verified” values rather than blank cells.

• Context selector where applicable: category, use case, or vertical.

• Plain-language aiBean explanation/verdict may be displayed if backed by structured data and explainable scoring.

# 14. AI Skills Functional Requirements

AI Skills are a first-class MVP module, not a future placeholder.

## 14.1 Skill fields/content

• Title and slug

• Author/Creator or aiBean editorial owner

• Summary and intended outcome

• Category / use case / business vertical

• Required or recommended Tools

• Instructions/steps

• Prompts/configuration

• Examples

• Templates and files

• Supporting media links or embeds (no native video hosting)

• Related Playbooks

• Save/bookmark state

• Publication/moderation status

• Created/updated/published timestamps

## 14.2 Publishing rules

• Approved Creators and aiBean editorial/Admin can create Skills.

• Creator-submitted Skills require moderation before public publication.

• Skills are discoverable through scoped search and taxonomy landing pages.

## 14.3 Resource security

• Uploads use allowlisted file types, size limits, safe object keys, MIME validation, and non-executable storage.

• Private or gated resources use signed URLs or equivalent access controls where required.

# 15. Playbooks Functional Requirements

Playbooks remain in the MVP. They are free to read in the MVP and are distinct from AI Skills.

## 15.1 Playbook fields/content

• Title and slug

• Author/Creator or aiBean editorial owner

• Summary / intended outcome

• Target audience

• Business vertical and use cases

• Difficulty

• Estimated implementation time

• Ordered steps

• Required/recommended Tools

• Related AI Skills

• Resources/templates/downloads

• Examples or expected outputs

• Related Stacks

• Save/bookmark state

• Publication/moderation status

• Created/updated/published timestamps

## 15.2 Publishing rules

• Verified/approved Creators and aiBean editorial/Admin can create Playbooks.

• Creator-submitted Playbooks require admin moderation before publication.

• Sponsored Playbooks are deferred; Playbooks remain free in MVP.

## 15.3 Technical distinction

Do not collapse AI Skills and Playbooks into one table unless the detailed Technical Specification proves that a shared content superclass can preserve the distinct workflows, fields, routes, and moderation needs without producing a generic “content blob” model.

# 16. Creator, Stack, and Resource Funnel Requirements

## 16.1 Creator profile

• Public URL: aiBean.io/@creatorname (path-based MVP; no subdomains required).

• Bio/profile image/cover image where supported.

• Social links and approved external website/course link.

• Featured Tool Stack(s).

• AI Skills.

• Playbooks.

• Creator Resource Pages.

• Events.

• Uploaded resources.

• Creator analytics.

## 16.2 Creator Tool Stacks

• Stacks link each Tool to the canonical aiBean Tool record whenever possible.

• Stack may include Creator note, use-case note, order, and context.

• Personal User Stacks and Creator Stacks can share infrastructure but require different ownership/visibility rules.

## 16.3 Creator Resource Pages

Resource Pages are campaign-specific aiBean destinations designed for traffic from social content and third-party comment/DM automations. They are not generic bio-link pages.

• URL form: aiBean.io/@creator/resource-slug

• Creator identity and campaign-specific title/summary

• Featured free resource or download

• Relevant AI Skill

• Relevant Playbook

• Relevant Tool Stack / Tool set

• Related Event where relevant

• Approved external course/site CTA

• aiBean-managed affiliate Tool CTA where applicable

• Campaign and outbound click attribution

• Ability to expose only the specific resource intended for that campaign rather than the Creator’s full profile

## 16.4 Affiliate rule

• MVP Tool affiliate links are aiBean-managed by default.

• Creator/vendor commercial handling is configurable per relationship.

• Affiliate/sponsored relationships must be disclosed clearly.

# 17. Events Functional Requirements

Events are a standalone top-level MVP module. They are not an analytics table and are not nested under Community in the MVP navigation.

## 17.1 Event types

• In-person

• Virtual

• Hybrid

• Conference

• Summit

• Workshop

• Creator session

• Vendor webinar

• Meetup

• Training event

## 17.2 Who can submit

• Approved Creators, approved Vendor-capability users, approved organizers, and Admins.

• All third-party Events require admin approval before publication.

## 17.3 Event fields

• title/slug

• description

• organizer

• event type and format

• venue/city/state/country

• virtual URL if applicable

• start/end date-time and timezone

• external registration URL

• relevant Tools

• relevant Skills

• relevant Playbooks

• verticals/use cases

• status

• featured/sponsored state where applicable

• timestamps

## 17.4 Lifecycle

Draft → Submitted → Pending Review → Approved/Published → Upcoming → Ongoing → Completed/Archived

Alternative states: Rejected / Cancelled

## 17.5 Registration

• MVP registration/checkout remains external.

• aiBean tracks validated outbound registration clicks.

# 18. Search, Discovery, and Taxonomy

## 18.1 Precise scoped search

Search must require or strongly prompt the user to choose what they are searching. Do not merge all content types into one undifferentiated result page.

• Search scope: AI Tools

• Search scope: AI Skills

• Search scope: Playbooks

• Search scope: Creators

• Search scope: Events

## 18.2 AI Tool filters

• Keyword

• Category/subcategory

• Business vertical/sub-vertical

• Use case

• Pricing model

• Free plan

• Trial availability

• Rating

• Contextual ranking

• Verification status

• aiBean Verified

• Last Verified recency

• Claimed status

## 18.3 Business vertical discovery

Homepage/consumer hook: “AI for Your Business” — a primary discovery mechanism, not a secondary taxonomy filter.

Public landing pages should use user-friendly “Industry” language even if the internal data model retains vertical terminology.

/industries/real-estate

/industries/medical-clinics

/use-cases/lead-generation

/categories/video-generation

## 18.4 Vertical fit

To prevent generic Tools from polluting industry pages, Tool-to-Vertical relationships should support a fit classification and relevance score. Suggested fit types: native vertical, strong vertical use case, general applicable, suggested/unverified fit.

# 19. User Engagement: Saves, Stacks, Follows, Notifications

## 19.1 Saved content

• Save/bookmark: Tools

• Save/bookmark: AI Skills

• Save/bookmark: Playbooks

• Save/bookmark: Events

## 19.2 Personal Stacks

• Users can create personal AI Stacks in the MVP.

• Advanced Stack capabilities may later become paid, but MVP schema and UI should support entitlement checks without redesign.

## 19.3 Following

• Follow: Creators

• Follow: Tools

• Follow: AI Skills

• Follow: Playbooks

• Follow: Events where relevant

• Follow: Industries/topics

## 19.4 Notifications

• Submission status changes

• Claim status changes

• Edit approval/rejection

• Verification result

• Creator application result

• Relevant followed-content updates

• Event changes for followed/saved Events

• Billing/subscription state changes where necessary

Exact delivery channels may be finalized in the Technical Specification. The MVP requires an in-app notification model; transactional email may supplement critical events.

# 20. Ratings and Reviews

## 20.1 Rating rules

• Authentication required.

• One active rating per user per Tool unless the user updates it.

• Rate limits and anti-abuse checks required.

## 20.2 Review rules

• Authenticated written review associated with a Tool and rating where required by UX.

• Reviews can be reported and admin-moderated.

• Vendor representatives cannot edit or delete user reviews.

• Paid relationships cannot suppress critical reviews except for documented moderation violations.

## 20.3 Ranking use

Ratings/reviews may inform an organic quality signal, but must be normalized/capped to reduce small-sample manipulation and never be directly purchasable.

# 21. Vendor, Trust, and Commercial Workflows

## 21.1 Paid Tool submission

Eligible Vendor/Creator/Admin → submission form → server-priced checkout → payment confirmed → pending admin review → approved/published or rejected

## 21.2 Paid Claim a Tool

Authenticated requester → identity/company/role/proof → server-priced checkout → payment confirmed → admin review → approved/rejected/disputed → one verified owner granted Vendor capability

• Prefer company-domain email as a strong proof signal.

• Support manual proof review for founders using other email domains or parent-company domains.

• Claimed is not the same as aiBean Verified.

• Claim payment does not guarantee approval.

## 21.3 Paid Tool edit request

Approved Vendor → proposed change set → checkout → payment confirmed → admin review → approved and applied / rejected

## 21.4 Vendor permissions

• View claimed Tool analytics

• Submit paid edits

• Request paid verification

• Access Vendor subscription

• Purchase eligible featured/sponsored inventory

• Manage allowed company/contact information through approval workflows

## 21.5 Vendor restrictions

• Cannot self-award aiBean Verified

• Cannot directly modify Last Verified

• Cannot modify organic ranking

• Cannot edit/delete user ratings or reviews

• Cannot auto-publish public listing changes during MVP

# 22. Verification and Freshness Model

## 22.1 Verification states

• unverified

• auto_checked

• human_reviewed

• vendor_confirmed

• needs_reverification

• deprecated

## 22.2 aiBean Verified

aiBean Verified is a distinct higher-level badge, not simply another label for “human reviewed”. The exact verification checklist is defined in the detailed Verification Specification, but the database and UI must treat the badge separately from baseline status.

## 22.3 Last Verified

• Display Last Verified on Tool pages.

• Allow filter by verification recency such as 30/90/180 days; thresholds remain configurable.

• Maintain Last Checked separately where useful for automated checks.

## 22.4 Paid verification

• Verification request is monetized.

• Admin may configure the current verification price to zero for launch/promotion without changing workflow logic.

• Payment does not guarantee successful verification.

# 23. Monetization, Payments, and Subscriptions

## 23.1 MVP monetization objects

• Paid Tool submission

• Paid Claim a Tool

• Paid Tool edit request

• Paid verification

• Featured Tool placement

• Sponsored placement/campaign

• Vendor subscription

• Creator subscription

• Affiliate revenue

• Event sponsorship / event referral opportunities

• Other approved promotional inventory defined by Admin

## 23.2 Free membership

A free membership tier remains available. Paid subscriptions and transaction fees layer on top of free membership.

## 23.3 Login-gated Pricing

Full aiBean Pricing must require authentication. Anonymous users can see calls to action but not the complete pricing matrix unless the Product Scope is later changed.

## 23.4 Commercial integrity

Payment and editorial approval are separate. A user can pay and still be rejected. Paid placement must never silently alter organic ranking. All sponsored/featured inventory must be clearly labeled.

## 23.5 Subscription rules

• Vendor subscription and Creator subscription are active MVP products.

• Plan names, amounts, quotas, discounts, and included entitlements remain configurable.

• Subscription may reduce fees or unlock capabilities only where defined, but cannot bypass moderation, verification, review integrity, or ranking integrity.

• Subscription lifecycle must support active, trialing if used, past_due, canceled, and expired/ended states as appropriate to the selected billing provider.

# 24. Ranking and Algorithm Development

The v0.2 ranking foundation remains important, but it must be updated to remove Discussions as signals and to prevent paid claim/subscription status from influencing organic rank.

## 24.1 Algorithm goal

Rank the best-fitting Tools for a specific context: general discovery, category, subcategory, use case, vertical/sub-vertical, and comparison context. Ranking must remain explainable.

## 24.2 MVP rankable entities

• Tools globally

• Tools inside Categories/Subcategories

• Tools inside Use Cases

• Tools inside Verticals/Sub-verticals

• Tools inside comparison context

• Optionally editorial ordering for Skills/Playbooks/Events; full algorithmic ranking for these is not required in MVP

## 24.3 Organic ranking signals

• editorial_score

• context_fit_score

• verification_score

• data_completeness_score

• freshness_score

• review_quality_score

• popularity_score (capped/scaled)

• engagement_score (saves/compares/outbound clicks)

• risk_penalty

• manual_adjustment with audit trail

Do not use paid Claim status, Vendor subscription status, Featured placement, Sponsored placement, or money spent as an organic ranking signal. Vendor confirmation can inform verification data quality, but the fact that a claim fee was paid must never improve rank.

## 24.4 Starting formula

tool_rank_score =

editorial_score * 0.20

+ context_fit_score * 0.25

+ verification_score * 0.15

+ data_completeness_score * 0.10

+ freshness_score * 0.10

+ review_quality_score * 0.10

+ popularity_score * 0.05

+ engagement_score * 0.05

- risk_penalty

+ manual_adjustment

This is a starting implementation formula, not a permanent business rule. Weights must be configurable and versioned.

## 24.5 Context fit

• Explicit taxonomy assignment

• Vertical fit classification/relevance score

• Required feature/tool capability match

• Presence in relevant Creator Stacks, AI Skills, or Playbooks as supporting—not dominant—evidence

• Fresh verification

• Editorial context notes

• No deprecated/broken/stale state

## 24.6 Compare recommendation

compare_fit_score =

context_fit_score * 0.35

+ feature_match_score * 0.20

+ pricing_fit_score * 0.10

+ ease_of_use_score * 0.10

+ verification_score * 0.10

+ data_completeness_score * 0.05

+ editorial_score * 0.10

- risk_penalty

## 24.7 Freshness decay

• 0–30 days: high freshness

• 31–90 days: medium freshness

• 91–180 days: low freshness

• Older than 180 days: needs reverification unless category-specific rules override

## 24.8 Anti-gaming

• Do not rank only by clicks or views.

• Cap/scaled behavioral signals.

• Deduplicate/reduce repeated same-user/session/IP actions.

• Rate limit ratings/reviews/saves/compares.

• Detect unusual bursts.

• Maintain Admin override with audit log.

• Keep sponsored retrieval/rendering outside organic scoring.

# 25. Analytics, Attribution, and Reporting

## 25.1 Internal analytics event naming

Use analytics_events for behavioral instrumentation. Reserve events for the public Events product.

## 25.2 Core events to track

• Tool viewed

• Tool saved

• Tool added to Stack

• Tool added to compare

• Compare started/completed

• Search performed and scope selected

• Filter used

• Category/use-case/industry viewed

• Rating submitted/updated

• Review submitted

• Skill viewed/saved/downloaded

• Playbook viewed/saved/resource downloaded

• Creator profile viewed

• Creator Resource Page viewed

• Creator campaign attribution captured

• Event viewed

• Event registration CTA clicked

• Outbound Tool website clicked

• Affiliate link clicked

• Tool submission started/submitted/paid

• Claim started/submitted/paid/approved/rejected

• Edit request started/paid/submitted

• Verification request started/paid/submitted

• Subscription started/changed/canceled

• Featured/sponsored placement impression/click where applicable

## 25.3 Creator analytics

• Profile views

• Resource Page views

• Traffic by campaign/source when identifiable

• Tool clicks

• Skill/Playbook engagement

• Downloads

• External course/site clicks

• Affiliate/outbound clicks

• Event CTA clicks

## 25.4 Vendor analytics

• Tool page views

• Outbound website clicks

• Saves

• Compare additions

• Creator Stacks containing Tool

• AI Skills referencing Tool

• Playbooks referencing Tool

• Ratings/review summary

• Verification/freshness status

# 26. Recommended Technical Stack

The detailed Technical Specification may refine provider details, but the MVP should follow a coherent, containerized web stack and avoid unnecessary infrastructure complexity.

| Layer | Recommended direction |
| --- | --- |
| Application | Next.js + TypeScript, App Router architecture. |
| Authentication | Clerk for User/Creator/Admin authentication and Google/Apple/Email sign-in, aligned with current project build direction. |
| Database | Supabase PostgreSQL as system of record. |
| ORM / migrations | Drizzle ORM with versioned migrations. |
| Storage | Supabase Storage or S3-compatible object storage for approved Skill/Playbook/Creator assets. |
| Cache / rate limiting | Redis / Upstash. |
| Hosting | Vercel or equivalent deployment target compatible with Next.js. |
| Payments | Stripe recommended/default unless separately changed before billing implementation; isolate behind billing service layer. |
| Search v0 | PostgreSQL full-text/search indexes plus structured filters; dedicated search engine only when needed. |
| Analytics | Internal analytics_events table plus aggregate queries/jobs; external analytics may supplement but not replace core attribution records. |
| Local development | Dockerized from day one with Dockerfile/Compose and documented environment bootstrap. No Kubernetes for MVP. |

## 26.1 Architectural principles

• Postgres is source of truth.

• Redis is acceleration, temporary state, and protection—not source of truth.

• Server owns prices, permissions, ranking calculations, payment state transitions, and sensitive writes.

• Use service modules for billing, ranking, verification, attribution, uploads, and permissions rather than embedding logic directly in pages/components.

• All schema changes use migrations checked into the repository.

# 27. Authentication and Authorization

## 27.1 Authentication

• Google sign-in

• Apple sign-in

• Email sign-in/registration

• Secure session validation

• Logout/session invalidation

• Email verification or equivalent provider controls before sensitive actions where appropriate

• Secure account recovery

• Protected Admin routes

## 27.2 Authorization helpers

requireUser()

requireAdmin()

requireCreator()

requireVendorCapability()

canManageCreatorProfile(user, creator)

canManageClaimedTool(user, tool)

canCreateSkill(user)

canCreatePlaybook(user)

canSubmitEvent(user)

canSubmitTool(user)

canPurchasePlacement(user, entity)

Authorization must be centralized and enforced server-side for every protected action. Do not infer permission from a UI state or client-provided role.

## 27.3 Row-level security / data isolation

Use database-level RLS where direct client access exists or where it materially improves defense in depth. If the app uses server-only Drizzle access for a table, server-side ownership/capability checks remain mandatory. Service keys must never reach the client bundle.

# 28. Security Baseline

Security is a day-one requirement, not a launch-week patch.

## 28.1 Threats

• IDOR / object ownership bypass

• SQL injection

• XSS

• CSRF

• Session theft

• Weak Admin route protection

• OAuth redirect abuse

• Open redirect abuse

• Brute-force login/reset

• Spam Tool submissions/claims/reviews

• Rating/review manipulation

• Compare/save endpoint abuse

• Exposed service keys

• Unsafe file uploads

• Payment amount tampering

• Forged/replayed payment webhooks

• Subscription entitlement drift

• Data leakage in logs

• Unauthorized verification changes

• Stale/misleading verification data

• Affiliate/tracked-link destination abuse

## 28.2 Input validation

• Tool/Skill/Playbook/Event slugs

• Descriptions and rich text

• Review text and ratings

• Claim/vendor evidence

• External URLs

• Resource Page blocks

• Upload metadata

• Search/filter/sort params

• Compare Tool IDs

• Saved/followed entity IDs

• Billing action identifiers

## 28.3 XSS/content rendering

• Escape output by default; sanitize user/editor-generated rich text.

• Prefer restricted Markdown/rich-text schema over arbitrary HTML.

• Apply Content Security Policy and avoid unsafe inline execution.

## 28.4 CSRF and state-changing actions

• Protect: Save/remove save

• Protect: Follow/unfollow

• Protect: Rate/review

• Protect: Create/update Stack

• Protect: Creator publishing actions

• Protect: Submit Tool/Claim/Edit/Verification

• Protect: Create Event

• Protect: Create tracked link

• Protect: Checkout/billing actions

• Protect: Admin approvals/edits

## 28.5 Admin security

• Server-side Admin authorization

• No client-assigned Admin role

• Separate Admin routes

• Audit sensitive Admin actions

• Strong account security; MFA strongly recommended

• No shared Admin accounts

• No public indexing of Admin routes

## 28.6 Secrets and environment

• No secrets committed to Git

• Separate dev/staging/prod credentials

• Never expose database service keys or billing secrets client-side

• Rotate compromised secrets immediately

• Document required environment variables without committing values

## 28.7 Logging/privacy

• Do not log passwords/tokens/full cookies

• Minimize raw IP retention; hash/truncate where analytics allows

• Do not log sensitive payment data

• Avoid storing unnecessary personal information

• Keep audit logs distinct from public analytics

## 28.8 Backups/recovery

• Automatic Postgres backups where provider supports them

• Export before major schema changes

• Migration rollback/forward-fix procedure

• Versioned seed scripts

• Restore test before public MVP launch

# 29. Payment and Billing Security

Because monetization is now part of the MVP, billing security is mandatory.

• Server determines product/price identifiers and payable amount; never trust client-submitted amounts.

• Create checkout/session/order records server-side.

• Verify billing-provider webhook signatures.

• Use idempotency for checkout creation and webhook processing.

• Store provider transaction/subscription IDs, not raw card data.

• Treat payment state and editorial approval state as separate state machines.

• Handle payment failed, canceled, expired, refunded/credited, chargeback/dispute, and subscription past_due states as supported by provider.

• Do not grant Vendor/Creator entitlements solely from a client redirect success page; grant after verified server-side payment/webhook confirmation.

• Maintain an auditable record of billing-related entitlement changes.

• Support configurable zero-cost verification promotions without bypassing the same approval workflow.

# 30. File and Resource Upload Security

Unlike v0.2, MVP now permits Creator/Skill/Playbook resource uploads, so upload security cannot be deferred.

• Allowlist permitted MIME types and extensions.

• Set file-size limits per asset type.

• Validate MIME/signature where practical; do not trust filename extension.

• Generate server-side object keys and safe filenames.

• Store files outside any executable application path.

• Use malware scanning where feasible for uploaded documents.

• Use signed/private URLs for non-public resources.

• Strip or constrain dangerous HTML/SVG content if those formats are ever allowed.

• Do not provide native video hosting; use external links/embeds.

• Record uploader, asset owner, checksum/metadata, and moderation status where appropriate.

# 31. Redis, Caching, and Rate Limiting

## 31.1 Redis uses

• Rate limiting

• Anonymous compare state

• Temporary shortlist/session state

• Caching popular Tool/Skill/Playbook/Event pages

• Caching ranking results

• Caching expensive filter result sets

• Bot/spam counters

• Login/reset lockout counters

• Claim/edit/verification submission throttles

• Review/rating abuse counters

• Tracked-link click surge protection

• Payment-initiation duplicate protection where provider idempotency alone is insufficient

## 31.2 Do not store as Redis source of truth

• Tool/Skill/Playbook/Event records

• User accounts

• Paid order/payment state

• Subscriptions

• Saved content for logged-in users

• Claims/edit/verification requests

• Permissions/vendor capability

• Verification status

• Ratings/reviews

• Audit logs

## 31.3 Baseline rate limits

| Action | Starting limit (configurable) |
| --- | --- |
| Login attempts | 5 / 10 min per IP/email |
| Signup | 3 / hour per IP |
| Password reset | 3 / hour per email/IP |
| Search | 60 / minute per IP/session |
| Compare actions | 30 / minute per IP/session |
| Save/follow | 60 / hour per user |
| Rating/review | Conservative per-user/tool limits + burst detection |
| Claim/Edit/Verification submission | 3 / day per user/IP unless Admin overrides |
| Tool submission | Low daily cap per eligible account |
| Tracked link redirect | High throughput with anomaly detection |
| Admin login | Strict throttling; MFA recommended |

# 32. Database Direction

This section defines the required table families and critical records. Exact SQL, keys, constraints, indexes, enums, and RLS policies belong in the detailed Database Schema Specification.

## 32.1 Identity and capability

users / profiles

roles

user_roles_or_capabilities

creator_applications

creator_profiles

organizations

vendor_access

## 32.2 Taxonomy

categories

subcategories

use_cases

verticals

sub_verticals

## 32.3 AI Tools

tools

tool_categories

tool_subcategories

tool_use_cases

tool_verticals (include fit_type + relevance_score)

tool_sub_verticals

tool_features

tool_integrations

tool_platforms

tool_pricing

tool_ratings

tool_reviews

review_reports

## 32.4 AI Skills

ai_skills

skill_tools

skill_categories

skill_use_cases

skill_verticals

skill_resources

## 32.5 Playbooks

playbooks

playbook_steps

playbook_tools

playbook_skills

playbook_categories

playbook_use_cases

playbook_verticals

playbook_resources

## 32.6 Creator and resource layer

stacks

stack_tools

creator_resource_pages

creator_resource_page_blocks_or_items

creator_campaigns

resource_assets

## 32.7 Public Events

events

event_organizers

event_tools

event_skills

event_playbooks

event_verticals

event_use_cases

## 32.8 User engagement

saved_tools

saved_skills

saved_playbooks

saved_events

compare_sessions

compare_session_tools

follows

notifications

## 32.9 Vendor/trust workflows

tool_submissions

claim_requests

tool_edit_requests

verification_requests

verification_logs

## 32.10 Monetization

pricing_rules

orders

payments

subscription_plans

subscriptions

featured_placements

sponsored_placements_or_campaigns

## 32.11 Links, affiliate, analytics, ranking, audit

tracked_links

affiliate_links

outbound_clicks

analytics_events

audit_logs

tool_scores

ranking_snapshots

ranking_factors

## 32.12 Critical naming rule

Public event records use the events table. Behavioral analytics records use analytics_events. Do not reuse “events” for both concepts.

## 32.13 Critical Tool fields

id, name, slug, logo_url, short_description, long_description, website_url,

organization_id, pricing_model, free_plan_available, trial_available, starting_price,

best_for, not_best_for, pros, cons, limitations, status, claimed_status,

verification_status, is_aibean_verified, last_verified_at, last_checked_at,

needs_reverification, data_quality_score, editorial_score, popularity_score,

verification_score, ranking_weight, created_at, updated_at

## 32.14 Critical claim fields

id, tool_id, requester_user_id, organization_id, requester_name, requester_email,

role_title, proof_type, proof_value_or_url, status, payment_order_id,

submitted_at, reviewed_at, reviewed_by, review_notes

## 32.15 Critical event fields

id, title, slug, description, organizer_id, event_type, format, venue_name,

city, region, country, virtual_url, registration_url, start_at, end_at, timezone,

status, approval_status, is_featured, created_by, created_at, updated_at

# 33. Route and Page Inventory

## 33.1 Public routes

/

/tools

/tools/[slug]

/skills

/skills/[slug]

/playbooks

/playbooks/[slug]

/events

/events/[slug]

/creators

/@[creator-handle]

/@[creator-handle]/[resource-slug]

/categories/[slug]

/subcategories/[slug]

/use-cases/[slug]

/industries/[slug]

/industries/[industry]/[sub-vertical]

/compare

/search

/submit

/for-vendors

## 33.2 Auth/commercial routes

/login

/register

/pricing   (authentication required)

/submit/tool

/claim/[tool-slug]

/vendor/edit-request/[tool-slug]

/vendor/verification/[tool-slug]

## 33.3 User account

/account

/account/saved

/account/stacks

/account/reviews

/account/following

/account/notifications

/account/billing

## 33.4 Creator dashboard

/creator

/creator/profile

/creator/skills

/creator/playbooks

/creator/stacks

/creator/resources

/creator/events

/creator/analytics

/creator/billing

## 33.5 Vendor capability area

/vendor

/vendor/tools

/vendor/submissions

/vendor/claims

/vendor/edit-requests

/vendor/verification

/vendor/analytics

/vendor/promotions

/vendor/billing

## 33.6 Admin routes

/admin

/admin/tools

/admin/categories

/admin/subcategories

/admin/use-cases

/admin/verticals

/admin/sub-verticals

/admin/skills

/admin/playbooks

/admin/creators

/admin/creator-applications

/admin/stacks

/admin/resource-pages

/admin/events

/admin/tool-submissions

/admin/claims

/admin/edit-requests

/admin/verification

/admin/reviews

/admin/payments

/admin/subscriptions

/admin/placements

/admin/pricing

/admin/analytics

/admin/audit-logs

Actual framework folder structure may represent @creator routes differently internally. The public URL contract should remain stable.

# 34. UI Planning Contract

Branding remains separate. These are structural UI requirements.

## 34.1 Global navigation

AI Tools | AI Skills | Events | Creators | Submit | For Vendors | Login

## 34.2 Global requirements

• Scoped search control

• Filter panels

• Responsive layout

• Authentication states

• Compare tray on relevant Tool discovery views

• Save/follow controls

• Verification and Last Verified presentation

• Paid/sponsored labels

• Loading/empty/error/permission states

• Pending/approved/rejected/payment-required states

• Admin forms and operational tables

• Mobile-responsive web even though native mobile apps are excluded

## 34.3 Tool card

• Logo/name

• Short description

• Primary category

• Top use cases/industry context

• Pricing/free-plan indicator

• Rating summary

• Verification/aiBean Verified indicator

• Last Verified where space allows

• Save

• Add to Compare

• Visible rank where context supports it

## 34.4 Tool detail

• All requirements in Section 13

• Distinct Claimed vs aiBean Verified badges

• Related Skills/Playbooks/Stacks

• Reviews

• Similar Tools

• Claim CTA

• No Discussions/Replies section

## 34.5 Compare

• Add/remove 2–4 Tools

• Side-by-side matrix

• Context selector

• Explainable recommendations/verdict

• Missing-data warnings

• Verification/freshness per Tool

• Rating/review summary

• Pricing/free plan

## 34.6 Creator Resource Page

• Campaign-specific headline/resource

• Creator attribution

• Relevant Skill/Playbook/Stack/Tools

• Download/resource blocks

• Approved external course/site CTA

• Affiliate disclosure

• Related Event where relevant

• Clear navigation into Creator profile and broader aiBean content

# 35. Admin Panel Contract

Admin is the operational control center and must be functional, searchable, filterable, auditable, and reliable. Visual polish is secondary to operational efficiency.

| Admin area | Required actions |
| --- | --- |
| Tools | Create/edit/publish/archive, taxonomy, pricing data, related content, similar Tools, ranking factors, claim status. |
| AI Skills | Create/review/edit/approve/reject/publish/archive, manage Tool/taxonomy/resource relationships. |
| Playbooks | Create/review/edit/approve/reject/publish/archive, manage steps/Tools/Skills/resources. |
| Creators | Review applications, approve/reject/suspend, manage profile/content status. |
| Resource Pages | Review/moderate, manage campaign/links, disable abusive destinations. |
| Events | Review/approve/reject/feature/cancel/archive. |
| Tool submissions | Review paid submissions and status. |
| Claims | Review proof/payment state, approve/reject/dispute/revoke, enforce one verified owner. |
| Edit requests | Review proposed changes; approve/reject/apply. |
| Verification | Review paid requests, update status, aiBean Verified, Last Verified, evidence. |
| Reviews | Moderate reported/abusive reviews without vendor control. |
| Pricing/billing | Configure fees/plans/promo-zero verification, inspect payment/subscription states. |
| Placements | Schedule/approve/label featured and sponsored inventory. |
| Analytics | Operational dashboards for submissions, creator/vendor activity, acquisition, outbound clicks. |
| Audit | Search sensitive action history. |

# 36. User, Creator, and Vendor Dashboard Contracts

## 36.1 User dashboard

• Saved Tools/Skills/Playbooks/Events

• Personal Stacks

• Reviews/ratings

• Following

• Notifications

• Eligible submissions/claim status

• Account/profile settings

• Billing/subscription information

## 36.2 Creator dashboard

• Everything applicable from User

• Creator profile management

• AI Skills

• Playbooks

• Creator Stacks

• Resource Pages

• Uploads/resources

• Events

• Creator analytics

• External course/site links

• Creator subscription/billing

## 36.3 Vendor capability dashboard

• Claimed Tools

• Tool analytics

• New Tool submissions

• Claims

• Paid edit requests

• Paid verification

• Promotional opportunities

• Vendor subscription/billing

• Status history for review/approval workflows

# 37. Development Execution Order

Do not begin by polishing the homepage. Build vertical slices that prove permissions, data relationships, billing, and Admin operations.

## 37.1 Vertical Slice A — Tool / User / Vendor

Admin creates Tool + taxonomy

→ Tool appears on /tools and /tools/[slug]

→ User authenticates

→ User saves Tool and adds it to a personal Stack

→ User compares two Tools

→ User rates/reviews Tool

→ Vendor pays to claim Tool

→ Admin verifies claim

→ Vendor receives controlled Tool access + analytics

## 37.2 Vertical Slice B — Creator / Skill / Playbook

User applies for Creator

→ Admin approves

→ Creator creates Skill

→ Creator creates Playbook using Tools/Skills/resources

→ Admin approves content

→ Creator creates Stack and Resource Page

→ visitor arrives through Creator campaign URL

→ aiBean tracks content/tool/outbound engagement

## 37.3 Vertical Slice C — Event

Approved organizer/Creator/Vendor submits Event

→ Admin reviews

→ Event publishes

→ user discovers by scope/filter

→ user clicks tracked external registration CTA

→ Event later completes and archives

## 37.4 Exact build order

1. Create repo/base app and Dockerized local development environment.

2. Set up environment variable model and secrets management.

3. Connect Supabase Postgres and Drizzle migrations.

4. Set up Clerk authentication with Google/Apple/Email.

5. Implement account profiles, roles/capabilities, and permission helpers.

6. Implement security baseline and rate-limit primitives.

7. Create core taxonomy + Tool schema.

8. Build Admin Tool/taxonomy CRUD.

9. Build public Tool directory/detail and scoped Tool search.

10. Build Save, personal Stack, Compare, rating, and review flows.

11. Build ranking v0.1 and verification/freshness fields.

12. Integrate payment service abstraction and core order/payment state.

13. Build paid Tool submission and Claim vertical slice.

14. Build Vendor capability, analytics, edit request, and verification workflows.

15. Build AI Skills and moderation.

16. Build Playbooks and moderation.

17. Build Creator application/profile/Stacks.

18. Build Creator Resource Pages, uploads, attribution, outbound/affiliate tracking.

19. Build Events and external registration tracking.

20. Build Creator/Vendor subscriptions and login-gated Pricing.

21. Build featured/sponsored placement system with strict organic separation.

22. Build follows/notifications.

23. Seed initial data/content.

24. Run QA/security/billing/permission tests.

25. Deploy private alpha, then complete launch-readiness hardening.

# 38. MVP Timeline and Delivery Strategy

The complete v0.3 scope is significantly larger than v0.2. A full monetized MVP should not be represented as a safe two-week solo build. Use the following planning bands and adjust based on team size and parallelism.

| Phase | Primary outcome |
| --- | --- |
| Week 1 — Foundation + Tool slice | Docker/repo, auth, DB/migrations, permissions/security, taxonomy/Admin Tool CRUD, public Tool pages/search. |
| Week 2 — Decision + Trust + Billing core | Save/Stack/Compare, ratings/reviews, ranking/verification, billing foundation, paid submission/claim. |
| Week 3 — Vendor workflows + Skills | Vendor capability/analytics/edit/verification, AI Skills, uploads, moderation. |
| Week 4 — Playbooks + Creator | Playbooks, Creator application/profile, Stacks, Resource Pages, campaign tracking. |
| Week 5 — Events + subscriptions + placements | Events, external registration tracking, Creator/Vendor subscriptions, Pricing gate, featured/sponsored. |
| Week 6 — Seed + QA + launch hardening | Seed content, analytics rollups, notification polish, security/billing QA, performance, backup/restore, launch gate. |

If the team must preserve a 2–3 week calendar target, label the result “private alpha” and use the priority rules in Section 39 rather than quietly dropping security, billing integrity, or approval workflows.

# 39. Build Priorities if Time Gets Tight

## 39.1 Protect first

1. Auth / authorization / security baseline

2. Database/migrations/Admin Tool + taxonomy CRUD

3. Tool directory/detail/search/filter

4. Save / personal Stack / Compare

5. Verification + Last Verified + ranking v0.1

6. Ratings/reviews

7. Payment core

8. Paid Tool submission

9. Paid Claim a Tool + Admin review

10. Vendor capability and one-owner enforcement

11. AI Skills

12. Playbooks

13. Creator approval/profile + Resource Pages

14. Events

15. Audit logs / rate limiting / backups

## 39.2 Defer polish or depth before removing required workflows

• Advanced analytics visualizations

• Complex ranking snapshots/caching

• Sophisticated Creator layout customization

• Advanced subscription plan permutations

• Nonessential animation/polish

• Deep Event recommendations

• Advanced notification preferences

• Bulk Admin tooling

## 39.3 Never cut to hit a date

• Server authorization

• Billing webhook verification/idempotency

• Admin approval for paid submissions/claims/edits/verification

• Last Verified integrity

• Sponsored/organic separation

• File upload validation

• Auditability of sensitive actions

# 40. Initial Seed Data Requirements

The MVP should not launch with empty core surfaces.

| Entity | Recommended launch seed |
| --- | --- |
| AI Tools | 50–100 minimum; preferably enough to make major categories/verticals useful. |
| Categories | Core taxonomy set; approximately 20–30 if supported by taxonomy package. |
| Subcategories | Core subcategories for active categories. |
| Use Cases | Approximately 50 useful MVP use cases. |
| Verticals/Sub-verticals | Prioritized business vertical set and meaningful sub-verticals. |
| AI Skills | 10–20 high-quality Skills. |
| Playbooks | 10–20 practical Playbooks. |
| Creator Profiles | 5–10 approved/seeding creators. |
| Creator Stacks | 5–10 minimum. |
| Creator Resource Pages | 10+ campaign/resource examples. |
| Events | 5–10 upcoming/virtual/external events where available. |
| Reviews | Do not fabricate production reviews. Use test fixtures only in non-production. |

# 41. Quality Gates Before MVP Launch

## 41.1 Product gate

• Scoped search works for Tools, Skills, Playbooks, Creators, Events.

• Tool filtering by category/use case/industry/pricing/verification/Last Verified works.

• Save/Stack/Compare works.

• Ratings/reviews work and vendor cannot alter them.

• AI Skills and Playbooks can be created, moderated, published, saved, and linked to Tools.

• Creator application/profile/Stack/Resource Page works.

• Creator Resource Page traffic and outbound clicks are attributed.

• Event submission/approval/search/detail/external registration tracking works.

• Paid Tool submission/Claim/Edit/Verification flows work.

• Creator/Vendor subscriptions activate from verified billing state.

• Sponsored/featured placements are clearly labeled and do not alter organic rank.

• Pricing is login-gated.

## 41.2 Data gate

• Core pages are not empty.

• Tool profiles contain required compare/ranking fields.

• Vertical fit relationships are meaningful.

• Verification status and Last Verified are populated where claimed.

• No production fake reviews.

• Relationships between Tools, Skills, Playbooks, Creator content, and Events resolve correctly.

## 41.3 Security gate

• Guest cannot access protected account/admin data.

• Normal User cannot access Admin actions.

• User cannot modify another user’s saves/Stacks/reviews.

• Creator cannot edit another Creator’s content.

• Vendor cannot edit unclaimed Tools or trust signals.

• URL/ID manipulation does not expose or modify unauthorized records.

• Rich text cannot execute scripts.

• Upload validation works.

• Rate limiting is active.

• Billing webhooks verify signatures and are idempotent.

• Client cannot choose payment amount.

• Tracked external URLs block javascript:/data: and invalid destinations.

• Secrets/service keys are absent from client bundle.

• Admin actions are audit logged.

## 41.4 Deployment gate

• Environment variables configured by environment.

• Migrations applied and reproducible.

• Seed script tested.

• Docker local setup documented and reproducible.

• Error handling and observability present.

• Logs do not expose secrets/sensitive billing data.

• Backups enabled and restore procedure tested.

• Dependency/security audit completed.

# 42. Repository Structure Recommendation

/app

/(public)

/tools

/skills

/playbooks

/events

/creators

/categories

/use-cases

/industries

/compare

/search

/submit

/for-vendors

/account

/creator

/vendor

/admin

/api

/components

/ui

/tools

/skills

/playbooks

/events

/creators

/compare

/reviews

/billing

/admin

/lib

/auth

/db

/security

/rate-limit

/ranking

/analytics

/validation

/billing

/uploads

/server

/actions

/queries

/services

/ranking

/billing

/verification

/claims

/creator-analytics

/vendor-analytics

/affiliate

/events

/skills

/playbooks

/db

/schema

/migrations

/seed

/types

/docker-compose.yml

Dockerfile

## 42.1 Rules

• Keep database access and sensitive service logic server-side.

• Keep permission checks centralized.

• Keep ranking functions isolated.

• Keep billing provider calls behind a billing service abstraction.

• Keep validation schemas adjacent to server actions/services.

• Do not over-engineer a component library during MVP.

• Do not add Kubernetes or microservices without a demonstrated MVP need.

# 43. Implementation Notes by Module

## 43.1 Ranking v0.1

/lib/ranking/calculateToolScore.ts

/lib/ranking/contextFit.ts

/lib/ranking/freshness.ts

/lib/ranking/dataCompleteness.ts

/lib/ranking/reviewQuality.ts

/lib/ranking/explainRanking.ts

Each ranked Tool should be able to return final_score, rank_position, scoring_version, and explanation[] suitable for an explainable UI.

## 43.2 Compare

Required comparison fields include: name, logo, description, best_for, not_best_for, pricing, free plan/trial, features, integrations, platforms, categories, use cases, industries, pros/cons/limitations, rating/review summary, verification, aiBean Verified, Last Verified, and relevant context rank.

## 43.3 AI Skills

Treat Skill publishing as moderated content with structured Tool/taxonomy relationships and resource assets. Do not implement Skills as unstructured blog posts.

## 43.4 Playbooks

Use ordered steps and explicit Tool/Skill/resource relations. Keep Playbooks free to read in MVP. Do not collapse them into Skill records without preserving distinct workflow semantics.

## 43.5 Creator Resource Pages

Implement Resource Pages as composable structured blocks rather than arbitrary HTML. Support precise campaign landing pages that can surface only the intended resource while preserving Creator attribution and tracked downstream engagement.

## 43.6 Claim a Tool

• Collect Tool, requester identity/email, company, role, proof, notes.

• Create server-priced order/payment state.

• Allow Admin approve/reject/dispute/revoke.

• Enforce one verified owner.

• Grant Vendor capability only after verified payment + Admin approval.

• Update public claimed status separately from verification badge.

## 43.7 Tool verification

• Display baseline verification status and Last Verified.

• Keep aiBean Verified separate.

• Record source/evidence and verified_by.

• Support Needs Reverification state from freshness logic.

• Verification payment may be zero but same review workflow applies.

## 43.8 Events

Use real Event records, not analytics rows. Validate external registration destinations and track outbound clicks. Archive completed Events without destroying historical pages.

## 43.9 Reviews

Use a dedicated review/report model. Vendors never directly moderate reviews. Admin removal requires moderation reason/audit.

## 43.10 Billing

Use orders/payments as durable internal records; provider webhook is authoritative for payment/subscription state. Editorial approval state remains separate.

# 44. What Developers Should Not Build Yet

• Discussions

• Replies/threaded comments

• AI News

• AI Courses

• AI Social Videos

• Native mobile app

• Direct messaging

• Full Creator payout system

• Built-in video hosting

• Advanced Vendor CRM

• Job board

• Native automation builder

• Machine-learning recommendation engine

• Full email marketing automation

• Enterprise-grade Admin customization

• Kubernetes/microservices without need

Do not create complete unused product implementations for future modules merely to feel “future-proof.” Prefer extensible ownership/taxonomy/visibility primitives and add future-specific tables/routes when the future module is actually scheduled.

# 45. Final MVP Definition

The aiBean MVP is complete enough for launch only when the following are true:

• AI Tools are discoverable, filterable, rankable, verifiable, rated/reviewed, saveable, stackable, and comparable.

• AI Skills are created by approved Creators/Admin, moderated, linked to Tools/taxonomy, and support approved resource files.

• Playbooks are created by approved Creators/Admin, moderated, free to read, structured into steps, and linked to Tools/Skills/resources.

• Creators can be approved, have public profiles, create Stacks and Resource Pages, publish Skills/Playbooks/Events, and see core analytics.

• Creator Resource Pages can receive social automation traffic and attribute meaningful downstream interactions.

• Events can be submitted, approved, searched, viewed, and routed to tracked external registration.

• Users can authenticate with Google/Apple/Email, save/follow, create personal Stacks, compare Tools, rate/review, and receive notifications.

• Vendors can pay to submit Tools, pay to claim, pay for edits, pay/request verification, access analytics, and subscribe.

• Creator and Vendor subscriptions work from verified billing state.

• Featured/sponsored placements are clearly labeled and technically separated from organic ranking.

• aiBean Verified and Last Verified are correctly controlled and auditable.

• Admin can operate all major workflows without direct database edits.

• Security, billing integrity, uploads, rate limits, audit logs, backups, and QA gates pass.

• Discussions and Replies are absent from MVP product/UI/database scope except future-planning notes.

# 46. Technical References

Use current official documentation when implementing security/provider behavior. Do not rely on stale blog posts for authentication, billing, or security-critical configuration.

| Reference | URL |
| --- | --- |
| Next.js Authentication | https://nextjs.org/docs/app/guides/authentication |
| Next.js Content Security Policy | https://nextjs.org/docs/app/guides/content-security-policy |
| Supabase Row Level Security | https://supabase.com/docs/guides/database/postgres/row-level-security |
| Clerk Documentation | https://clerk.com/docs |
| Drizzle ORM | https://orm.drizzle.team/docs/overview |
| Stripe Documentation | https://docs.stripe.com/ |
| OWASP Authentication Cheat Sheet | https://cheatsheetseries.owasp.org/cheatsheets/Authentication_Cheat_Sheet.html |
| OWASP SQL Injection Prevention | https://cheatsheetseries.owasp.org/cheatsheets/SQL_Injection_Prevention_Cheat_Sheet.html |
| OWASP File Upload Cheat Sheet | https://cheatsheetseries.owasp.org/cheatsheets/File_Upload_Cheat_Sheet.html |
| OWASP XSS Prevention Cheat Sheet | https://cheatsheetseries.owasp.org/cheatsheets/Cross_Site_Scripting_Prevention_Cheat_Sheet.html |
| Upstash Rate Limit SDK | https://upstash.com/docs/redis/sdks/ratelimit-ts/overview |

# 47. Immediate Next Step

Move from master plan to implementation artifacts. The following files should be created and versioned in the repository before feature work spreads across the codebase:

PRODUCT_SCOPE.md

MVP_SCOPE.md

SECURITY_BASELINE.md

DATABASE_SCHEMA_DRAFT.md

ROUTES.md

AUTH_AND_CAPABILITIES.md

BILLING_WORKFLOWS.md

RANKING_ALGORITHM_V0.md

AI_SKILLS_SPEC.md

PLAYBOOKS_SPEC.md

CREATOR_RESOURCE_PAGES.md

EVENTS_SPEC.md

VENDOR_WORKFLOWS.md

UI_PAGE_CONTRACTS.md

MVP_ACCEPTANCE_MATRIX.md

Then execute Vertical Slice A first:

Admin creates Tool

→ Tool appears publicly

→ User saves/stacks/compares it

→ User rates/reviews it

→ Vendor pays to claim it

→ Admin verifies ownership

→ Vendor receives controlled access + analytics

# Appendix A. v0.2 → v0.3 Change Log

| Changed area | v0.3 update |
| --- | --- |
| Document authority | v0.3 declared authoritative development plan; added explicit hierarchy with Product Scope. |
| Release framing | Changed “private MVP not monetized” to monetized MVP; distinguished 2–3 week alpha from 4–6 week complete MVP planning target. |
| MVP pillars | Removed Discussion pillar; added Skills/Playbooks, Events, Creator acquisition, commercial/account pillars. |
| Discussions | Removed from MVP scope, routes, database, ranking signals, UI, security examples, QA, seed data, and timeline. |
| Replies/comments | Removed from MVP scope. |
| Playbooks | Kept and strengthened as a first-class MVP module with routes, schema, moderation, Creator links, Tool/Skill relationships, resources, and seed requirements. |
| AI Skills | Added as a first-class MVP module with creation, moderation, files, relationships, search, and routes. |
| Events | Promoted to standalone top-level MVP module; added lifecycle/submission/approval/external registration. |
| Event naming | Renamed internal behavior “events” concept to analytics_events; reserved events for public Events. |
| Navigation | Locked to AI Tools ¦ AI Skills ¦ Events ¦ Creators ¦ Submit ¦ For Vendors ¦ Login. |
| Pricing | Added login-gated Pricing. |
| Accounts | Locked principal account types to User, Creator, Admin. |
| Vendor model | Changed Vendor from standalone role to capability attached to User/Creator; added one verified owner rule. |
| Auth | Specified Google, Apple, Email and aligned recommended auth direction to Clerk. |
| Tool submission | Changed from basic/free/nonexistent flow to paid eligible Vendor/Creator/Admin submission + Admin review. |
| Claim a Tool | Changed to paid claim + proof + Admin review + one owner + Vendor capability grant. |
| Tool edits | Added paid edit request workflow with Admin approval. |
| Verification | Added paid verification workflow, zero-price promo capability, distinct aiBean Verified badge, freshness filters. |
| Ratings/reviews | Added authenticated Tool ratings and written reviews, reporting, moderation, anti-abuse, vendor restrictions. |
| Personal stacks | Confirmed User personal Stacks in MVP, not just Creator stacks. |
| Save/follow | Expanded saved entities and added follow model + notifications. |
| Compare | Retained and expanded fields to include rating, verification, context rank, and missing-data handling. |
| Search | Changed to precise scoped search across Tools, Skills, Playbooks, Creators, Events. |
| Industry discovery | Added “AI for Your Business” and public /industries routes while retaining vertical internal terminology. |
| Vertical fit | Added fit_type/relevance model to reduce generic Tool pollution on vertical pages. |
| Creator profiles | Expanded to Skills, Playbooks, Stacks, Resource Pages, Events, external links, analytics. |
| Creator Resource Pages | Added campaign-specific landing pages for social/comment automation traffic. |
| Creator analytics | Added resource/campaign traffic, downloads, Tool/content clicks, external CTAs. |
| Vendor analytics | Added Tool views, outbound clicks, saves, compares, creator/skill/playbook references. |
| Affiliate model | Added aiBean-managed affiliate links, tracked outbound clicks, configurable creator/vendor commercial handling. |
| Subscriptions | Moved Creator and Vendor subscriptions into MVP. |
| Payments | Moved payments into MVP and added order/payment state, webhook, idempotency, and security requirements. |
| Featured/sponsored | Added paid placement objects and strict separation from organic ranking. |
| Ranking | Removed Discussion/Post signals and paid claim/subscription boost; added review quality and stronger paid/organic firewall. |
| Security | Removed Post-specific examples; added OAuth, billing, review anti-abuse, upload, tracked-link, and Event-link security. |
| Uploads | Changed from “avoid complex file hosting” to required secure file/resource upload support for Skills/Playbooks/Creators. |
| Database | Replaced Posts tables; added Skills, Playbooks extensions, Events, creator resources, ratings/reviews, vendor workflows, billing/subscriptions, affiliate/tracking, follows/notifications. |
| Routes | Removed /posts; added /skills, /events, /creators, @creator resource routes, account/creator/vendor/billing/admin routes. |
| Admin | Expanded from content CRUD to full operational system for billing, claims, verification, Creator approval, Events, placements, reviews, analytics, audit. |
| Development slices | Replaced post-based first slice with Tool/User/Vendor, Creator/Skill/Playbook, and Event vertical slices. |
| Timeline | Replaced 3-week full-MVP assumption with 2–3 week alpha and 4–6 week complete-MVP planning band. |
| Seed data | Removed Posts; added Skills, more Playbooks, Creator Resource Pages, Events; prohibited fabricated production reviews. |
| QA gates | Added billing, subscriptions, Creator, Vendor, Skill, Playbook, Event, upload, review, placement, and attribution gates. |
| Repo structure | Removed posts; added skills, playbooks, events, creators, vendor, billing, reviews, uploads, analytics service areas, Docker files. |
| Docker | Added Dockerized local development from day one; explicitly no Kubernetes for MVP. |
| Future scope | Future/out-of-scope now includes Discussions, Replies, AI News, AI Courses, AI Social Videos, mobile, DM, payouts, video hosting, advanced CRM, jobs. |

# Appendix B. MVP Acceptance Matrix

| Area | Acceptance summary |
| --- | --- |
| AI Tools | Directory/detail/search/filter/rank/save/stack/compare/rate/review/alternatives/verification |
| AI Skills | Create/moderate/publish/search/save/download/link Tools/resources |
| Playbooks | Create/moderate/publish/search/save/ordered steps/Tools/Skills/resources |
| Creators | Apply/approve/profile/Stack/Skills/Playbooks/Resource Pages/Events/analytics |
| Creator funnels | Campaign Resource Page + attribution + downloads + outbound/affiliate tracking |
| Events | Submit/review/publish/filter/detail/external registration/archive |
| Accounts | Google/Apple/Email auth; User/Creator/Admin; Vendor capability |
| Vendor | Paid submit/claim/edit/verification + analytics + subscription + promotions |
| Verification | Statuses + aiBean Verified + Last Verified + recency filter |
| Monetization | Payments + subscriptions + featured/sponsored + affiliate attribution |
| Trust | Paid/organic separation, vendor restrictions, review independence |
| Engagement | Saved content, personal Stacks, follows, notifications |
| Admin | Operational control over all MVP workflows + audit |
| Security | Authz, RLS/ownership, rate limits, uploads, billing webhooks, secrets, logs, backups |
| Out of scope | No Discussions, Replies, AI News, AI Courses, AI Social Videos, native mobile, DM, payouts, built-in video hosting, advanced CRM, job board |